BUILD IRL · Solana Hackathon

Team Build Plan

Invisible-wallet bill splitting on Solana

Saturday 26 September · Dogpatch Labs, Dublin · 10:00–18:00

One person pays for dinner and creates a split. Everyone else gets a link, signs in with Google, and taps Pay. An embedded Solana wallet is created automatically and the payment settles in USDC — the user never touches a seed phrase, gas, or a wallet address. Solana is used only where it adds value: fast, low-cost, programmable, capped and revocable settlement.

Five roles, one shared timeline

- Person 1 — Solana Integration Lead (the on-chain mechanic)

- Person 2 — Backend & Split Logic Lead (the server)

- Person 3 — Wallet & Auth Lead (login + embedded wallet)

- Person 4 — Frontend & UX Lead (what people actually see)

- Person 5 — Pitch & Demo Lead (the story, from 10:00 onward)

Shared checkpoints — everyone stops and syncs 12:30 — cross-team sync: confirm interfaces (wallet format, settlement call shape) before building deeper. 13:00–13:15 — lunch, all roles. 16:30 — feature freeze. Only demo-blocking bugs get fixed after this. 17:30–18:00 — final rehearsal and submission (pptx only).

# Person 1 — Solana Integration Lead

Owns everything on-chain: the mUSDC test token and the capped-approval settlement mechanic.

Goal for the day

By demo time, there is a working devnet SPL token ("mUSDC"), users can approve a capped delegate allowance, and the backend can pull a payment from that allowance with a real Explorer transaction to show.

Step by step

- [10:00–10:30] Set up local Solana CLI + devnet, confirm you can connect (solana config set --url devnet, solana airdrop for gas). Skim solana.com/docs/intro/quick-start.

- [10:30–11:15] Create the mUSDC SPL token mint on devnet (avoid the real devnet USDC faucet — mint your own test token so you're not rate-limited). Write a script to mint/airdrop mUSDC into any wallet address on request.

- [11:15–12:30] Implement the delegated-approval flow: use the SPL Token Approve instruction so a payer can grant your app's settlement authority a capped allowance (exact amount owed, e.g. 30 mUSDC), and Revoke to cancel it. Test both from the CLI first.

- [12:30–13:00] Sync with Person 3 (Wallet Lead): confirm the embedded wallet's public key format and how it will sign the Approve instruction client-side.

- [13:00–13:15] Lunch / buffer.

- [13:15–15:00] Build the settlement instruction: transferChecked pulling from the approved allowance to the bill-creator's wallet, using your backend's delegate keypair. Hand this to Person 2 as a callable function/endpoint.

- [15:00–16:00] Test end-to-end on devnet with Person 2 and Person 3: approve → settle → confirm balance change. Pull a real transaction link from Solana Explorer (devnet) and save it.

- [16:00–17:00] Bug-fix buffer + help wherever the integration is shakiest. Hand Person 5 the Explorer link and a one-paragraph plain-English explanation of the mechanic for the deck.

- [17:00–18:00] Available for live-demo troubleshooting; do not touch the core logic after 17:00 unless it's broken.

Watch out for

- Keep the mint authority and delegate authority keypairs in .env, never hardcoded or committed.

- Test Revoke explicitly — it's part of your pitch's core claim, so it needs to actually work on camera if asked.

- If Approve/Revoke eats too much time, the fallback is a direct signed transfer (simpler, still real Solana) — decide by 13:00 whether you're keeping the delegate model.

# Person 2 — Backend & Split Logic Lead

Owns the server: bill/split data model, magic links, and the settlement endpoint that calls Person 1's on-chain function.

Goal for the day

By demo time, creating a bill produces a shareable link per payer, opening it shows the correct amount owed, and tapping Pay triggers real settlement via Person 1's code.

Step by step

- [10:00–10:30] Agree the data model with Person 4 (Frontend): a Bill has a creator, a list of payers with amounts owed, and a status per payer (pending/approved/paid).

- [10:30–11:30] Scaffold the backend (Next.js API routes or a small Express app — whatever the team is fastest in). Build the create-bill endpoint and the per-payer magic-link generation.

- [11:30–12:30] Build the "get bill by link" endpoint that returns amount owed + status, for Person 4's payer screen to call.

- [12:30–13:00] Sync with Person 1: agree the exact shape of the settlement function call (payer wallet, amount, delegate authority) you'll invoke.

- [13:00–13:15] Lunch / buffer.

- [13:15–14:30] Build the settle endpoint: receives "payer tapped Pay", calls Person 1's on-chain settlement function, updates bill status to paid, returns the transaction link.

- [14:30–15:30] Wire it together end-to-end with Person 4's UI and Person 1's chain code. Fix integration bugs together.

- [15:30–16:30] Add basic error handling (insufficient allowance, expired link, already-paid) so the demo doesn't break on an edge case.

- [16:30–17:00] Freeze the backend. Only fix demo-blocking bugs after this point.

- [17:00–18:00] Support live demo; keep a local backup/offline version running in case of wifi issues at the venue.

Watch out for

- Keep personal info (names, what people ordered) off-chain in your database — that's part of the pitch's privacy claim, so the code needs to actually match it.

- Log every settlement attempt so you can show a clean transaction history if judges ask.

# Person 3 — Wallet & Auth Lead

Owns the "invisible wallet" experience: Google login creates a Solana wallet with no seed phrases in sight.

Goal for the day

By demo time, a new user can sign in with Google and instantly have a funded Solana devnet wallet, with no crypto jargon visible.

Step by step

- [10:00–10:45] Create a Privy account/app, enable Solana (SVM) support in the dashboard, and get the app ID. (Dynamic is a fallback if Privy setup stalls.)

- [10:45–11:45] Integrate the Privy React SDK: Google login button, embedded wallet auto-creation on first login, and a way to read the resulting wallet's public key.

- [11:45–12:30] Sync with Person 1: on first login, auto-airdrop mUSDC and a small amount of devnet SOL (for fees) into the new wallet, using Person 1's mint script.

- [12:30–13:00] Build the client-side signing call the payer will use to sign the Approve instruction (Person 1 provides the instruction; you provide the "sign with embedded wallet" plumbing).

- [13:00–13:15] Lunch / buffer.

- [13:15–14:30] Hand the working login + wallet-creation + signing flow to Person 4 to wire into the actual pay screen.

- [14:30–15:30] Test the full first-time-user path yourself on a phone: login → wallet appears → funded → can approve. Fix anything confusing.

- [15:30–16:30] Polish edge cases: returning user (wallet already exists), login failure, slow network.

- [16:30–17:00] Freeze. Only fix demo-blocking bugs after this point.

- [17:00–18:00] Support live demo — be ready to do the live "new user" login on stage since you know this flow best.

Watch out for

- Never show a seed phrase, wallet address, or the word "blockchain" in the actual UI copy — that's the whole point of the pitch.

- Test on the venue wifi as early as possible; OAuth redirects are the most common thing to break under conference wifi.

# Person 4 — Frontend & UX Lead

Owns what the audience actually sees: the bill-creation screen and the "You owe €30 → tap Pay" payer screen.

Goal for the day

By demo time, there's a polished, ordinary-looking web app — no crypto UI — that a non-technical judge could use without explanation.

Step by step

- [10:00–10:30] Agree the data model and screen flow with Person 2. Sketch the two core screens: (1) create-a-bill / add-people, (2) payer's "you owe €X" screen.

- [10:30–12:00] Build the create-bill screen: enter total, split between people, generate links.

- [12:00–13:00] Build the payer screen skeleton: shows amount owed, a Pay button, a status state (pending → approved → paid).

- [13:00–13:15] Lunch / buffer.

- [13:15–14:15] Wire in Person 3's login + wallet flow on the payer screen (sign in with Google before the Pay button appears).

- [14:15–15:15] Wire in Person 2's settle endpoint so tapping Pay actually triggers settlement and updates the screen to "Paid ✓" with a transaction link.

- [15:15–16:15] Visual polish pass: make it look like a normal consumer app (spacing, colours, empty/loading/error states) — this is what most judges will actually look at.

- [16:15–16:30] Take clean screenshots of every screen for Person 5's deck.

- [16:30–17:00] Freeze. Only fix demo-blocking bugs after this point.

- [17:00–18:00] Drive the live demo screen-share (you know the UI best) or support whoever does.

Watch out for

- Resist adding wallet addresses, gas, or "devnet" language anywhere a real user would see it — save that detail for the pitch slide, not the app.

- Design for a phone-sized screen first — most people will open the payer link on their phone.

# Person 5 — Pitch & Demo Lead

Owns the story: starts the deck at 10:00, not at 5pm, and keeps it aligned with what's actually built.

Goal for the day

By demo time, there's a tight, honest 3-minute pitch, a rehearsed run, and the submission is in before the deadline.

Step by step

- [10:00–10:30] With the team, nail the one-sentence problem statement and the one-sentence solution. Write them down — everything else in the deck supports these two lines.

- [10:30–11:30] Build the slide skeleton now, even empty: Context & problem, Solution, How Solana is integrated, Demo, Potential & what's next, Team. Use the pack's fill-in-the-fields prompt to get a first draft fast.

- [11:30–13:00] Draft the problem, solution, and "how Solana is integrated" slides in plain language — check in with Person 1 to describe the capped-approval mechanic accurately, not just impressively.

- [13:00–13:15] Lunch / buffer.

- [13:15–15:00] Check in with all four teammates on progress; update slides to match reality, not the original plan. Mark anything unfinished as TBD rather than overstating it.

- [15:00–16:00] Draft the "potential and what comes next" slide: intended users, possible business model, and the honest downsides/next steps (custody trust, on/off-ramp, dispute handling) — judges respect teams that name their own limitations.

- [16:00–16:30] Collect final screenshots (Person 4) and the Explorer transaction link (Person 1). Drop them into the deck.

- [16:30–17:00] Full rehearsal with a timer — 3 minutes, no more. Cut ruthlessly.

- [17:00–17:30] Second rehearsal incorporating team feedback. Export the deck as .pptx (only .pptx is accepted).

- [17:30–18:00] Submit via the submissions form well before 18:00 — do not wait until the deadline. Confirm the submission went through.

Watch out for

- Only .pptx is accepted for submission — export early and double-check the file opens correctly before the deadline.

- Do not invent statistics, users, or partnerships — label anything unverified as an assumption, per the starter pack's guidance.

- You are the team's timekeeper today as much as the deck-builder — flag at 16:30 if the build looks likely to slip past demo-readiness.